# Aequs EduTrack — Project Timeline

Development History & Milestone Tracker

| Project | Aequs EduTrack |
| --- | --- |
| Start Date | August 12, 2026 |
| Latest Commit | August 27, 2026 |
| Duration | 16 calendar days (7 active dev days) |
| Total Commits | 30 |
| Contributors | 2 (salonidalvi-008, Code-Cool-2006) |

## Development Gantt Chart

## Day-by-Day Development Log

### 📅 Day 1 — August 12, 2026 (Tuesday)

Phase: Project Foundation

| Time | Author | Milestone |
| --- | --- | --- |
| 11:03 AM | salonidalvi-008 | Initial project creation — Django project scaffolding with 13 app modules |
| 3:43 PM | salonidalvi-008 | Distributions module — Distribution forms, templates, and URL routing |

Modules Created:

- academics, accounts, audit, backend, distributions, documents, donations

- eligibility, events, expense_management, internships, inventory

- notifications, reports, schools, students, volunteers

Key Deliverables:

- Django project with custom User model (5 roles: Super Admin, Admin, Accountant, Volunteer, Event Coordinator)

- School model with UDISE codes, headmaster info, and district/taluk/village hierarchy

- Student model with admission number, parent/guardian details, and status tracking

- AcademicRecord model linked to students with marks, percentage, and promotion tracking

- EligibilityRecord model with 5 benefit types (Books, Workbooks, Study Kit, Laptop, Internship)

- Laptop and LaptopAssignment models for asset tracking

- Dashboard template with KPI summary cards

- Student list, detail, and add forms

- School list and form templates

- Distribution form and list templates

### 📅 Day 2 — August 13, 2026 (Wednesday)

Phase: APIs & Portal Enhancement

| Time | Author | Milestone |
| --- | --- | --- |
| 12:18 PM | Code-Cool-2006 | Modular REST APIs, management commands, inventory & academic portals |

Key Deliverables:

- InventoryItem and StockTransaction models for general warehouse management

- Full Inventory Portal template with stock tracking

- Full Academics Portal template with advanced UI

- Schools Portal redesign with enhanced management view

- Management commands: seed_schools, seed_inventory, seed_academics

- Distribution services layer with Study Kit support (StudyKit, StudyKitItem)

- School model extended with affiliation and established_date

### 📅 Day 3 — August 18, 2026 (Monday)

Phase: Major Feature Sprint (15 commits in a single day)

This was the most intensive development day, with both contributors working in parallel and merging features.

| Time | Author | Milestone |
| --- | --- | --- |
| 9:26 AM | Code-Cool-2006 | Internship module — InternshipProgram, InternshipPlacement, InternshipMilestone models, portal template, eligibility management services |
| 9:45 AM | salonidalvi-008 | Core EduTrack features — Events, Volunteers (with VolunteerActivity & EventParticipation), Reports, academic forms, eligibility views |
| 9:56 AM | salonidalvi-008 | Git housekeeping — .gitignore for temp/backup files |
| 10:49 AM | Code-Cool-2006 | Branch merge — Resolved merge conflicts between parallel work streams |
| 10:53 AM | Code-Cool-2006 | Fix HTML tag duplication from merge |
| 10:54 AM | Code-Cool-2006 | Migration merge files for distributions & inventory |
| 11:02 AM | Code-Cool-2006 | Navigation fix — Connected Events, Volunteers, Reports across all sidebar portals |
| 11:27 AM | Code-Cool-2006 | Sidebar v1 — Modern dark sidebar with Lucide icons on dashboard & eligibility |
| 11:46 AM | Code-Cool-2006 | Sidebar v2 — Unified dark Lucide sidebar across all pages |
| 11:55 AM | Code-Cool-2006 | Global CSS — Unified design system (topbar, tables, buttons, cards) |
| 11:58 AM | Code-Cool-2006 | Compact density standardization for Programs, Students, Academics |
| 12:01 PM | Code-Cool-2006 | Font cleanup — removed inflated Outfit fonts, locked compact scale |
| 12:07 PM | Code-Cool-2006 | Fixed sidebar to 256px, removed conflicting styles |
| 12:21 PM | Code-Cool-2006 | Sidebar v3 — Transformed to light/white theme with Aequs branding |
| 12:25 PM | Code-Cool-2006 | Dashboard upgrade — shadcn-style stat cards and tables with Lucide icons |
| 12:32 PM | Code-Cool-2006 | Database seed script — Full seed_database.py with realistic government school data from Belagavi district |
| 12:35 PM | Code-Cool-2006 | Student filter bar — Multi-attribute filter (search, school, class, gender, status) |
| 12:47 PM | Code-Cool-2006 | Production deployment — Gunicorn, Whitenoise, PostgreSQL, Docker, Render |
| 1:58 PM | salonidalvi-008 | Restored local distribution and eligibility changes |

### 📅 Day 4 — August 24, 2026 (Sunday)

Phase: Authentication & Bulk Operations

| Time | Author | Milestone |
| --- | --- | --- |
| 9:16 AM | salonidalvi-008 | Bulk upload system — CSV upload templates for Students, Schools, Academics, Inventory |
| 11:04 AM | Code-Cool-2006 | Authentication system — Login/Logout views, login template with Aequs branding, session management |
| 11:32 AM | salonidalvi-008 | Distribution & eligibility handling improvements |

Key Deliverables:

- Login page with blurred Aequs SEZ background, glassmorphism card design

- Login/logout views with authentication checks

- Dashboard protected with is_authenticated guard

- Bulk upload templates (CSV) for Students, Schools, Academics, and Inventory

- Portal repair and icon fix utility scripts

### 📅 Day 5 — August 25, 2026 (Monday)

Phase: Academic Enhancements

| Time | Author | Milestone |
| --- | --- | --- |
| 2:16 PM | salonidalvi-008 | Dynamic academic filter — Class filter with CourseMaster model |
| 2:29 PM | salonidalvi-008 | SQL Server configuration — Database backend switched to MSSQL |
| 2:39 PM | salonidalvi-008 | Academic form template and migration refinements |

### 📅 Day 6 — August 26, 2026 (Tuesday)

Phase: Internship Portal Completion

| Time | Author | Milestone |
| --- | --- | --- |
| 2:18 PM | salonidalvi-008 | Complete internship management portal — Full-featured portal with program management, placement tracking, milestone logging, and performance evaluation |

### 📅 Day 7 — August 27, 2026 (Wednesday)

Phase: Final Fixes

| Time | Author | Milestone |
| --- | --- | --- |
| 9:26 AM | Code-Cool-2006 | Final cleanup and temporary fixes |

## Module Evolution Timeline

The following diagram shows when each module was first introduced and when it received major enhancements:

## Contributor Analysis

### salonidalvi-008 — 11 commits

| Area | Contributions |
| --- | --- |
| Project Setup | Initial Django project scaffolding, 13 app modules, core models |
| Distributions | Distribution forms, templates, views, eligibility handling |
| Core Features | Events, Volunteers, Reports, academic forms, school forms |
| Bulk Operations | CSV upload system for all modules |
| Database | SQL Server configuration, academic migrations |
| Internships | Completed the internship management portal |

### Code-Cool-2006 — 21 commits

| Area | Contributions |
| --- | --- |
| APIs & Services | REST APIs, management commands, service layers |
| Portals | Inventory, Academics, Schools, Eligibility, and Internships portals |
| UI/UX Design | Sidebar (3 iterations), global CSS, dashboard shadcn-style upgrade |
| Authentication | Login/logout system with branded UI |
| DevOps | Production deployment (Gunicorn, Whitenoise, PostgreSQL, Docker, Render) |
| Data | Seed database script with realistic Belagavi district data |
| Quality | Merge conflict resolution, navigation fixes, font/layout cleanup |

## Development Statistics

| Metric | Value |
| --- | --- |
| Total Commits | 30 |
| Active Development Days | 7 out of 16 calendar days |
| Peak Day | Aug 18 — 15 commits in a single day |
| Contributors | 2 |
| Django Apps Created | 15+ |
| Database Models | 17 |
| HTML Templates | 35+ |
| Portal Pages | 7 (Schools, Students, Academics, Eligibility, Inventory, Internships, Distributions) |
| Sidebar Redesigns | 3 iterations (dark → dark unified → light/white Aequs theme) |
| Deployment Targets | Docker, Render, Gunicorn + Whitenoise |
| Database Support | SQLite (dev), PostgreSQL (prod), SQL Server (enterprise) |

## Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Python 3.x, Django |
| Frontend | Django Templates (HTML), Vanilla CSS, JavaScript |
| Icons | Lucide Icons (CDN) |
| Fonts | Inter, Montserrat (Google Fonts) |
| Database | SQLite / PostgreSQL / SQL Server |
| Static Files | Whitenoise |
| WSGI Server | Gunicorn |
| Containerization | Docker |
| Hosting | Render |

## Development Phases Summary

| Phase | Dates | Focus | Commits |
| --- | --- | --- | --- |
| Phase 1 | Aug 12 | Project foundation — Django setup, core models, basic CRUD | 2 |
| Phase 2 | Aug 13 | REST APIs, management commands, portal UIs | 1 |
| Phase 3 | Aug 18 | Major sprint — 5 new modules, UI overhaul, deployment config | 15 |
| Phase 4 | Aug 24 | Authentication, bulk uploads, branding | 3 |
| Phase 5 | Aug 25–27 | Academic filters, database config, internship portal completion | 4 |

Timeline generated from git commit history on August 31, 2026.
© 2026 Aequs Foundation. All rights reserved.