Aequs EduTrack — Project Timeline & Visual Overview

Executive Engineering Roadmap, Visual Gantt Charts & Architecture Milestones

## Executive Snapshot

| Project Name | Aequs EduTrack (Educational CSR Management Platform) |
| --- | --- |
| Active Timeframe | August 12, 2026 – September 07, 2026 |
| Project Duration | 27 Calendar Days (14 Active Development Days) |
| Total Git Commits | 61 Commits (+ 1 Architectural Optimization Sprint) |
| Core Engineering Team | 2 Primary Contributors (Rishab / Code-Cool-2006, Saloni Dalvi) |
| Rishab / Code-Cool-2006 | 42 Commits (69%) — Lead Architecture, UI/UX, School/Volunteer Portals, Testing, DevOps |
| Saloni Dalvi / salonidalvi-008 | 19 Commits (31%) — Core Scaffolding, Distributions, CourseMaster, Internship Portal, Eligibility |
| Automated Test Suite | 78 / 78 Automated Tests Passing (100% OK in 5.6s) |

## Visual Roadmap & Gantt Chart

The visual Gantt chart illustrates the end-to-end multi-week timeline across all 10 engineering phases from initial project scaffolding to architectural audit:

## Module Evolution & Feature Maturation

The lifecycle diagram below traces the release and maturation milestones across the core functional modules of Aequs EduTrack:

## Development Phases & Commit Distribution

Distribution of development activity across phases alongside total team commit share:

## Phase-by-Phase Chronological Log

Detailed breakdown of engineering deliverables, architectural milestones, and commit activity across all 10 phases:

### Phase 1: Project Scaffolding & Core Architecture

Dates: August 12, 2026 | Volume: 2 commits | Lead: Saloni Dalvi

Initialized Django project with custom User model and 5 RBAC roles (Super Admin, Admin, Accountant, Volunteer, Event Coordinator).

Core database models established: School (UDISE codes, headmasters), Student (demographics), AcademicRecord (marks, promotion), EligibilityRecord (5 benefit types), and Laptop / LaptopAssignment tracking.

Basic list and creation forms for students, schools, and benefit distributions.

### Phase 2: REST APIs & Management Services

Dates: August 13, 2026 | Volume: 1 commit | Lead: Rishab

Warehouse models: InventoryItem and StockTransaction for stock-in/stock-out management.

Interactive Academics Portal and Inventory Portal templates.

Automated CLI seed commands: seed_schools, seed_inventory, seed_academics.

Multi-item StudyKit services layer.

### Phase 3: Major Feature Sprint, UI/UX Overhaul & Production Deployment

Dates: August 18, 2026 | Volume: 19 commits | Lead: Rishab, Saloni Dalvi

Added Internship module (programs, candidate placements, milestones).

Foundational scaffolding for Events, Volunteers, and Reports.

Sidebar Evolution: 3 iterations (dark -> unified dark -> high-contrast royal blue/white light theme).

Global Design System: Unified typography, custom CSS tokens, compact data density, and shadcn-style card aesthetics.

Real-world Belagavi district mock data seeder.

Production Cloud Deployment: Docker containerization, Render PaaS blueprint, Gunicorn WSGI, Whitenoise static streaming, and PostgreSQL database support.

### Phase 4: Authentication & Bulk Data Operations

Dates: August 24, 2026 | Volume: 3 commits | Lead: Rishab, Saloni Dalvi

Branded login/logout portal featuring Aequs SEZ background and glassmorphism styling.

Session protection and role authentication guards across all portal views.

CSV Bulk Upload engine supporting Students, Schools, Academics, and Inventory.

### Phase 5: Academic Enhancements & Enterprise SQL Server

Dates: August 25–27, 2026 | Volume: 6 commits | Lead: Saloni Dalvi, Rishab

CourseMaster model for dynamic curriculum streams and grades.

Configured Microsoft SQL Server (mssql-django / pyodbc) for on-prem enterprise deployments.

Completed full Internship Management Portal with milestone tracking and stipend evaluation.

### Phase 6: School Management Portal & Automated Test Suite

Dates: August 28, 2026 | Volume: 6 commits | Lead: Rishab, Saloni Dalvi

Dedicated School Portal dashboard with grade-by-grade student strength matrix (Classes 1–10).

Engineered comprehensive 78-case automated test suite validating models, permissions, and REST endpoints.

### Phase 7: Eligibility Engine Fixes & Class Resolvers

Dates: August 31, 2026 | Volume: 5 commits | Lead: Saloni Dalvi, Rishab

Fixed critical eligibility bug where higher-education degrees (BE, Diploma, ITI, PUC) were conflated with K-10 school grades.

Added resilient class name resolver (10th <-> Class 10, PUC <-> 12th).

Published initial User Manual and Timeline documentation.

### Phase 8: Inventory Logistics, Resource Requests & PR #1

Dates: September 01–02, 2026 | Volume: 5 commits | Lead: Rishab, Saloni Dalvi

Event Resource Requests: Event coordinators can request warehouse equipment directly.

Repaired inventory bulk upload with atomic transaction handling.

Stock status indicators (In Stock, Low Stock, Depleted) in inventory views.

Merged Pull Request #1 into main codebase.

### Phase 9: Volunteer Management System, QR Generation & Public Registration

Dates: September 04–05, 2026 | Volume: 14 commits | Lead: Rishab, Saloni Dalvi

Complete Volunteer Portal: Volunteer directory, hours contributed, event assignments, and activity logs.

Tokenized VolunteerFormLink generator allowing administrators to share secure external signup links.

Live dynamic PNG QR code generation (Reed-Solomon Level H error correction).

Public, standalone mobile-responsive volunteer registration page with activity audit logging.

Direct CSV and Excel export endpoints for volunteer rosters.

### Phase 10: Architectural Audit & Codebase Streamlining

Dates: September 07, 2026 | Volume: 1 sprint | Lead: Rishab

Purged 17 dead backup and text dump files (project_frontend.txt, *_backup.py, *.corrupt-backup).

Removed 5 empty skeleton apps (audit, documents, notifications, donations, expense_management) from disk and INSTALLED_APPS.

Unified duplicate QR generation views into a single reusable handler.

Removed redundant transitive dependencies (asgiref, sqlparse) from requirements.txt.

Net Impact: -29,811 lines of dead code removed, 78/78 tests passing (100% green), 0 system check issues.

## Contributor Breakdown (61 Total Commits)

The repository history reflects contributions from two primary software engineers:

| Contributor | Commits | Share | Functional Domain & Impact |
| --- | --- | --- | --- |
| Rishab / Code-Cool-2006 | 42 | 69% | Lead Architect, UI/UX & Systems Engineer • REST APIs & management commands (seed_schools, seed_inventory, seed_academics) • UI/UX design system (3 sidebar iterations, global CSS, shadcn card aesthetics) • School Management Portal, Academics Portal, and Inventory Portal • Automated 78-case unit/API test suite (100% pass rate in 5.6s) • Volunteer Management System (CRUD, public signup forms, live QR generation) • Production deployment blueprints (Docker, Render PaaS, Gunicorn, Whitenoise) • Codebase optimization (-29,811 dead lines purged across 52 files) |
| Saloni Dalvi / salonidalvi-008 | 19 | 31% | Core Services & Logistics Engineer • Initial project foundation and core schema scaffolding (13 apps) • Benefit distribution services and Study Kit assembly workflows • Dynamic CourseMaster and academic grade/stream filters • Enterprise Microsoft SQL Server (mssql-django / pyodbc) integration • Full Internship Management Portal (company tracks, milestones, stipends) • Eligibility bugfix (course separation & class equivalent resolution) • Bulk CSV onboarding pipelines across models |

Aequs EduTrack Project Timeline & Visual Overview • September 07, 2026
© 2026 Aequs Foundation. All rights reserved.